# Fractol Project Planning
This document outlines a comprehensive plan for implementing the Fractol project at 42, combining initial project expectations, step-by-step implementation, and additional best-practice suggestions for a robust and maintainable solution.

## 1. Project Expectations
### Coding Standards
- Language: C (comply with 42 Norm)
- Memory & Resources:
  - No global variables.
  - Free all heap memory before exit.
  - Clean exit on errors.
- Makefile:
  - Must provide NAME, all, clean, fclean, re (and bonus for extra features).
  - Compile with: cc -Wall -Wextra -Werror -lm and MiniLibX.
### Mandatory Features
- Fractal Sets:
  - Support Mandelbrot and Julia (default: -0.7269 + 0.1889i).
  - Fractal type and (for Julia) parameters chosen via command-line arguments.
  - On bad or missing args, print usage and exit.
  - Render with at least a few colors showing depth.
- Interactive Graphics:
  - Display image in a window using MiniLibX images.
  - Zoom in/out with mouse wheel.
  - Exit cleanly on ESC or window close (“×”).
  - Window operations (minimize, switch) remain smooth.
### Bonus Features (Optional)
- Additional fractal types.
- Zoom centered on mouse pointer.
- Pan view with arrow keys.
- Shift color palette dynamically.

## 2. General Implementation Steps
### 2.1 Argument Parsing & Validation
- Read argv to determine fractal type and parameters.
- If invalid or missing, print available options and exit.
- Use a function to print a user-friendly help/usage string.
### 2.2 Setup Fractal Parameters
- For Mandelbrot: preset x_min, x_max, y_min, y_max.
- For Julia: parse complex constant c = Re + i·Im.
- Store all parameters in a main struct to keep the code organized.
### 2.3 Initialize MiniLibX
- mlx_ptr = mlx_init();
- win_ptr = mlx_new_window(...);
- img_ptr = mlx_new_image(...);
- data_addr = mlx_get_data_addr(...);
- Always check for NULL returns; handle errors gracefully.
### 2.4 Pixel-to-Complex Mapping
- Write map_x(x) and map_y(y) to linearly interpolate pixel (x, y) → complex plane [x_min…x_max] × [y_min…y_max].
- Test mapping with edge/corner pixels for accuracy.
### 2.5 Escape-Time Computation
- For each pixel:
  c = map_x(x) + i * map_y(y);
  z = 0;
  iter = 0;
  while (|z| <= 2 && iter < max_iter) {
  z = z*z + c;
  iter++;
  }
- Use iter to choose a color (experiment with palettes).
### 2.6 Draw to Buffer
- Implement put_pixel: compute buffer offset and write BGRA bytes.
- Loop over all x, y, compute color, call put_pixel.
- Take care with endianness and data alignment.
### 2.7 Display & Event Loop
- mlx_put_image_to_window(...);
- Register hooks:
  - mlx_key_hook for ESC (exit) and bonuses (arrows).
  - mlx_mouse_hook or mlx_hook for mouse wheel zoom.
  - mlx_hook for window close.
- Enter mlx_loop.
- Debounce keys/mouse for smooth user experience.
### 2.8 Cleanup
- On exit, free all allocated memory and destroy MLX resources.
- Destroy image and window.
- Free any dynamically allocated arrays.

## 3. Additional Suggestions & Best Practices
- Modular Design: Use a main struct to hold all state (MLX pointers, fractal params, zoom, etc.) and pass pointers to handlers/callbacks.
- Testing: Start with a small window and low max_iter for speed. Increase resolution and iteration count once stable.
- Error Reporting: Make error messages helpful and explicit (e.g., “Invalid fractal type, choose Mandelbrot or Julia”).
- Documentation: Comment your code and create a README listing usage, controls, and features.
- Memory Management: Always check for memory leaks with tools like valgrind.
- Code Organization: Separate logic into files: argument parsing, fractal math, MLX handling, event hooks, cleanup.

## 4. Example File Structure
Makefile
README.md
src/
    main.c
    fractal.c
    fractal.h
    mlx_utils.c
    mlx_utils.h
    args.c
    args.h
    events.c
    events.h

## 5. Summary
This plan, combining project requirements and additional best practices, should guide you through a robust, clean, and interactive Fractol implementation ready for 42 evaluation and beyond. If you need code snippets, file templates, or further help, just ask!